Revised Section 5: Milestones and Timeline

The following accelerated milestones establish compressed weekly development goals to align the project with the new final completion date of November 24th, 2026.

- Finalize Data Scope & Inference Interface — Complete review-source scope decisions (focusing on the cleaned Steam dataset with IGDB/RAWG metadata), document sentiment evaluation results (including handling mixed/neutral labels), and set up the FastAPI inference endpoint. — End of Week (October 31)

- Database Schema & Backend API Integration — Finalize the primary Microsoft SQL Server database schema for games, reviews, users, and sentiment results. Implement initial API endpoints for game and review summaries, and successfully connect the database to the backend API. — November 7

- Frontend-Backend Integration & Search/Filter Setup — Connect the existing static web frontend (discovery page, detailed dashboard, charts) and the Expo mobile view to backend data. Verify core search and filter behavior against the 20-game catalog. — November 14

- End-to-End Testing, Polish, and Final Deployment — Run end-to-end integration tests, benchmark ML inference response times, perform critical bug fixes, wrap up documentation, prepare the final presentation, and achieve live deployment. — November 24